MaintenanceWise (PropCare-AI v2)

Product Summary — For Stakeholders

MaintenanceWise is an AI-powered property maintenance triage system. A tenant

describes a maintenance issue in a chat interface, and the system

automatically classifies it, checks for safety hazards, retrieves relevant

standard operating procedures, walks the tenant through troubleshooting steps,

and delivers a structured summary to the property manager — all before a

human ever touches the ticket.

The core value proposition: reduce property manager workload by resolving

routine issues (clogged drains, tripped breakers, pest sightings) before they

become work orders, while escalating genuine emergencies instantly.

---

What Has Been Built (Feb 12 – Mar 14, 2026)

The Numbers

Metric: Source code

Value: 46 files, ~8,300 LOC

────────────────────────────────────────

Metric: Tests

Value: 24 files, ~7,800 LOC

────────────────────────────────────────

Metric: Database tables

Value: 7 (profiles, properties, units, tickets, messages, ticket_media,

vendors)

────────────────────────────────────────

Metric: Triage states

Value: 6 (CONFIRM_PROFILE → COLLECT_TENANT_INFO → GATHER_INFO → AWAITING_MEDIA

→ GUIDED_TROUBLESHOOTING → DONE)

────────────────────────────────────────

Metric: Issue categories

Value: 13 (plumbing, electrical, HVAC, appliance, structural, pest control,

locksmith, roofing, painting, flooring, landscaping, general, other)

────────────────────────────────────────

Metric: External services

Value: 3 (Supabase, Pinecone, OpenAI)

────────────────────────────────────────

Metric: Elapsed dev time

Value: ~30 days

Phase 1: Foundation (Feb 12–25)

Delivered the core platform:

- Auth system — email/password signup with role selection (Tenant or Property

Manager), Supabase Auth with JWT-based role detection, middleware-enforced

route protection

- Database schema — 7 tables with full Row-Level Security (tenants see only

their data, managers see their properties), foreign keys, triggers, enums

- Triage state machine — deterministic, no-LLM pipeline that collects issue

details through conversation: location, timing, category (auto-classified from

keywords, not a dropdown menu), emergency detection (keyword-triggered, not a

generic YES/NO prompt)

- Two tenant flows — "with unit" (tenant linked to a property) and "no unit"

(collects address, phone, email manually with cross-session persistence)

- Chat UI — real-time conversational interface with draft persistence, message

history, media upload (up to 5 photos + 1 video per ticket)

- Manager dashboard — ticket list with priority/status badges, ticket detail

page with conversation history

Phase 2A: Extended Triage (Feb 25–Mar 2)

Made the triage smarter without adding LLM cost:

- Extended field gathering — current equipment status, brand/model, pest

subcategory (species), pest entry points

- Category-specific safety detection — electrical issues ask about

sparks/burning smell, plumbing asks about sewage backup, structural asks about

cracks — never a generic "is this an emergency?" prompt

- Pest escalation path — special handling for bed bugs (always escalate),

rodents (professional treatment), with entry point tracking for the PM summary

Phase 2B: AI-Powered Retrieval & Troubleshooting (Mar 2–14)

The differentiating intelligence layer:

- SOP retrieval — tenant's issue is embedded via OpenAI

(text-embedding-3-small), matched against standard operating procedures stored

in Pinecone, with score filtering (0.40 threshold) and character capping

(1,200 chars) to control cost

- Grounded step generation — OpenAI gpt-4o-mini converts retrieved SOP

snippets into 3–6 tenant-safe troubleshooting steps with [SOP-N] citations,

conversational tone, and safety disclaimers

- Validation loop — post-grounding quality gate checks for citation presence,

safety guidance for emergencies, retrieval confidence thresholds;

auto-remediates (prepends safety block, falls back to hardcoded SOPs) when

checks fail

- Guided troubleshooting — interactive mode where the tenant is walked through

steps one-by-one, providing feedback at each step. Hybrid interpretation:

regex fast-path for clear responses ("that worked", "didn't help"), LLM

fallback for ambiguous ones. Dependency-aware step sequencing. Hard safety

patterns always checked deterministically before any LLM call

- PM handoff summary — deterministic template that assembles: issue details,

guided troubleshooting log with per-step tenant results and extracted notes,

management-only terminal notes, and dynamic next-step recommendations based on

category, outcome, and severity. Persisted to tickets.classification.summary

Recent Session (Today's Work)

- Surfaced PM summary in UI — the summary was generated and stored but never

displayed. Added it to the ticket detail page and a 120-char preview on the

dashboard

- Fixed PM signup failure — profile creation was failing silently. Added: env

var fail-fast check, .insert() → .upsert() for idempotency, structured error

logging, constraint-specific user-facing error messages

- Improved text contrast — upgraded label/value hierarchy across the ticket

detail page for readability

---

Architecture at a Glance

Tenant (chat UI)

│

▼

POST /api/triage/chat

│

├─ State Machine (deterministic, no LLM)

│    ├─ Auto-classify category (keyword rules)

│    ├─ Auto-detect emergency (hard patterns)

│    ├─ Gather: location, timing, status, brand

│    └─ Category-specific safety questions

│

├─ Retrieval Pipeline

│    ├─ OpenAI embedding (text-embedding-3-small)

│    ├─ Pinecone vector search (top-5, score ≥ 0.40)

│    └─ Fallback: hardcoded SOPs

│

├─ Grounding (OpenAI gpt-4o-mini)

│    ├─ SOP snippets → tenant-safe steps with citations

│    └─ Validation loop (citations, safety, confidence)

│

├─ Guided Troubleshooting

│    ├─ Step-by-step with feedback (regex → LLM → fallback)

│    ├─ Dependency-aware sequencing

│    └─ Auto-escalation on safety or exhaustion

│

└─ Summary Generation (deterministic template)

└─ PM-facing handoff with full audit trail

Property Manager (dashboard)

│

├─ /dashboard — ticket list with priority/status

└─ /tickets/[id] — detail + summary + conversation

Design principle: deterministic-first. The LLM is only used for two specific

tasks (grounding SOP snippets into steps, and interpreting ambiguous tenant

feedback). Everything else — classification, safety detection, state

transitions, summary generation — is pure functions with keyword rules. This

keeps costs low, latency predictable, and behavior auditable.

---

What's NOT Built Yet

┌───────────────────┬────────────────────┬───────────────┬─────────┬─────────┐

│      Feature      │   Schema exists?   │    Route      │   UI    │  API    │

│                   │                    │  protected?   │ built?  │ built?  │

├───────────────────┼────────────────────┼───────────────┼─────────┼─────────┤

│ Analytics         │         —          │     Yes       │   No    │   No    │

│ dashboard         │                    │ (/analytics)  │         │         │

├───────────────────┼────────────────────┼───────────────┼─────────┼─────────┤

│ Vendor management │   Yes (vendors     │     Yes       │   No    │   No    │

│                   │       table)       │  (/vendors)   │         │         │

├───────────────────┼────────────────────┼───────────────┼─────────┼─────────┤

│ Property/unit     │ Yes (properties,   │       —       │   No    │   No    │

│ admin             │   units tables)    │               │         │         │

├───────────────────┼────────────────────┼───────────────┼─────────┼─────────┤

│ Ticket assignment │ Yes (assigned_to   │       —       │   No    │   No    │

│                   │      column)       │               │         │         │

├───────────────────┼────────────────────┼───────────────┼─────────┼─────────┤

│ Email/push        │         —          │       —       │   No    │   No    │

│ notifications     │                    │               │         │         │

├───────────────────┼────────────────────┼───────────────┼─────────┼─────────┤

│ Tenant ticket     │   Partial (data    │       —       │   No    │    —    │

│ history           │      exists)       │               │         │         │

├───────────────────┼────────────────────┼───────────────┼─────────┼─────────┤

│ Password reset    │         —          │       —       │   No    │   No    │

├───────────────────┼────────────────────┼───────────────┼─────────┼─────────┤

│ Multi-property    │    Yes (schema     │       —       │   No    │    —    │

│ management        │    supports it)    │               │         │         │

└───────────────────┴────────────────────┴───────────────┴─────────┴─────────┘

---

Product Roadmap

Phase 3: PM Operational Tools (Next)

Goal: Make the manager dashboard actually useful for daily operations.

3A — Property & Unit Setup

- PM onboarding flow: create property → add units → invite tenants

- UI pages for /properties and /properties/[id]/units

- Tenant invitation (email link → signup with pre-linked unit)

- This unblocks the "with unit" triage flow for real usage

3B — Ticket Workflow

- Ticket assignment (PM assigns to self, another PM, or vendor)

- Status transitions in UI (open → in_progress → resolved → closed)

- PM can add internal notes to a ticket (not visible to tenant)

- Ticket filtering/search on dashboard (by status, priority, category, date

range)

3C — Vendor Management

- CRUD UI at /vendors (the table already exists)

- Link vendors to ticket categories (plumber, electrician, pest control)

- One-click "assign to vendor" from ticket detail

- Vendor contact card (phone, email, trade, rating)

Phase 4: Notifications & Tenant Experience

Goal: Close the communication loop.

4A — Notifications

- Email notifications: new ticket (to PM), status change (to tenant),

assignment (to vendor)

- In-app notification indicators (unread count on dashboard)

4B — Tenant Ticket History

- /my-tickets page for tenants to see past and in-progress tickets

- Status visibility ("Your issue has been assigned to a plumber")

- Re-open / follow-up on closed tickets

4C — Password Reset

- Supabase Auth password reset flow (email link)

- "Forgot password?" on login page

Phase 5: Analytics & Intelligence

Goal: Turn triage data into operational insights.

5A — Analytics Dashboard

- Tickets by category (bar chart), trend over time (line chart)

- Average triage-to-resolution time

- Resolution rate (resolved by troubleshooting vs. escalated to PM)

- Emergency frequency and response time

- Top recurring issues by property/unit

5B — SOP Improvement Loop

- Track which SOP steps actually help (from guided troubleshooting feedback

data)

- Surface low-performing SOPs ("Step 3 of plumbing SOP has 80% 'did not help'

rate")

- Guided SOP authoring for PMs (add/edit SOPs, auto-ingest to Pinecone)

Phase 6: Scale & Polish

6A — Multi-tenancy Hardening

- PM manages multiple properties with per-property views

- Pagination on ticket list (currently hard-capped at 50)

- Bulk actions (close multiple tickets, assign batch to vendor)

6B — Mobile Optimization

- Responsive chat UI for tenant mobile usage

- Camera-native photo capture (instead of file picker)

- Push notifications (PWA or native wrapper)

---

Launch Strategy

Pre-Launch (Now → Phase 3B complete)

Target: 1 friendly property manager with 5–20 units.

Step: 1

Action: Complete Phase 3A (property/unit setup) — PM cannot use the product

without this

────────────────────────────────────────

Step: 2

Action: Complete Phase 3B (ticket assignment + status management) — minimum

viable PM workflow

────────────────────────────────────────

Step: 3

Action: Seed 3–5 SOPs per common category (plumbing, electrical, HVAC,

appliance, pest)

────────────────────────────────────────

Step: 4

Action: Deploy to Vercel + production Supabase project

────────────────────────────────────────

Step: 5

Action: Recruit 1 pilot PM — walk them through setup, onboard their tenants

manually

────────────────────────────────────────

Step: 6

Action: Run for 2–4 weeks, collect: tickets created, resolution rate, PM

feedback, tenant feedback

Success criteria for pilot:

- Tenants can submit tickets and get troubleshooting guidance without PM

intervention

- PM receives structured summaries and can track ticket status

- At least 20% of routine issues resolved by guided troubleshooting (no PM

escalation)

Soft Launch (After successful pilot)

Target: 5–10 PMs, 50–200 units.

Step: 1

Action: Complete Phase 3C (vendors) + Phase 4A (email notifications)

────────────────────────────────────────

Step: 2

Action: Add tenant ticket history (Phase 4B)

────────────────────────────────────────

Step: 3

Action: Create a landing page explaining the product

────────────────────────────────────────

Step: 4

Action: Offer free tier (up to 1 property, 10 units)

────────────────────────────────────────

Step: 5

Action: Recruit PMs through property management forums, local meetups, cold

outreach

────────────────────────────────────────

Step: 6

Action: Collect: triage resolution rate, time-to-first-response, NPS from

tenants and PMs

Pricing signal to test: $X/unit/month for PM (tenants free). Start

conversations about willingness to pay.

Growth Launch (After soft launch validation)

- Analytics dashboard (Phase 5A) — PMs need data to justify ROI

- SOP improvement loop (Phase 5B) — competitive moat, gets better with usage

- Self-serve onboarding (PM signs up, creates property, invites tenants

without manual help)

- Marketing site with case study from pilot/soft launch data

---

Key Risks & Mitigations

Risk: SOP quality determines triage quality

Impact: Low resolution rate if SOPs are thin

Mitigation: Seed comprehensive SOPs for top 5 categories; build SOP authoring

tool in Phase 5B

────────────────────────────────────────

Risk: OpenAI cost at scale

Impact: Margin erosion with high ticket volume

Mitigation: gpt-4o-mini is already cost-optimized; regex fast-path handles

~60%

of feedback without LLM; consider self-hosted model long-term

────────────────────────────────────────

Risk: Tenant adoption

Impact: Tenants may prefer calling/texting PM directly

Mitigation: Make chat faster than a phone call; show status updates;

mobile-optimized UI

────────────────────────────────────────

Risk: PM adoption

Impact: PMs may not check the dashboard

Mitigation: Email notifications (Phase 4A) are critical; summary must be

actionable enough to replace a phone call

---

What You've Built — The Honest Assessment

Strengths:

- The triage pipeline is genuinely sophisticated — auto-classification, safety

detection, retrieval, grounding, validation, guided troubleshooting, and

summary generation is a complete end-to-end AI workflow

- Deterministic-first design keeps costs low and behavior predictable

- Test coverage is unusually thorough for a project at this stage (7,800 LOC

of tests)

- The database schema is production-ready with proper RLS, FK constraints, and

triggers

Gap to close before real users:

- A PM literally cannot use the product today without manually creating

properties/units in the database. Phase 3A (property setup UI) is the single

biggest blocker to any real-world usage. That's your next build.